30-Day Optimization Plan - Trading Platform (Paper Trading + Real-Market Simulation)

Date: February 19, 2026

Owner: Engineering

1. Executive Summary

This plan hardens the current hybrid SmartAPI + FastAPI + event-bridge system for reliability, performance, and operational effectiveness.

Primary objective: stable paper-trading with realistic live market simulation and measurable quality gates.

2. Target Outcomes (By Day 30)

- WebSocket stability >= 99.5% session uptime during market hours.

- Historical data success >= 98% under normal request volume.

- Rate-limit recovery: AB1004 auto-recovery median <= 5 seconds.

- End-to-end tick-to-broadcast p95 latency <= 120 ms.

- Strategy order rejection reason coverage >= 95% with structured errors.

- Documentation accuracy >= 95% against repository paths and live APIs.

3. Scope

In scope:

- Angel adapter robustness (historical + websocket + retries + reconnect).

- Runtime resilience and lifecycle (startup/shutdown/liveness/readiness).

- Risk and execution guardrails for realistic paper trading.

- Observability and alerting for broker/data pipeline health.

- Backtesting/live parity improvements and validation automation.

Out of scope:

- Immediate full migration to pure Nautilus-only production flow.

- Exchange-level co-location/ultra-low-latency architecture.

4. 30-Day Phased Plan

Phase 1 (Day 1-7): Stability Foundation

- Replace deprecated FastAPI startup/shutdown events with lifespan pattern.

- Standardize logging output to ASCII-safe format for Windows compatibility.

- Add broker websocket connection state machine + reconnect metrics.

- Harden DataBridge queue backpressure behavior and overflow metrics.

- Add health endpoints with dependency-level statuses (auth/ws/data/risk/node).

Phase 2 (Day 8-15): Data + Execution Quality

- Finalize adaptive retry/cooldown logic for AB1004 and transient failures.

- Add chunking policy matrix by interval and trading session windows.

- Add strict schema validation for order requests and symbol resolution.

- Integrate risk/session checks into execution path with env-based policy controls.

- Add deterministic replay tests for websocket payload normalization.

Phase 3 (Day 16-23): Performance + Parity

- Instrument p50/p95/p99 for tick processing and API latency.

- Add load tests for market-data fanout and API route saturation.

- Improve strategy engine parity between paper and backtest order semantics.

- Add scenario tests: market open, close, volatility burst, broker timeout.

Phase 4 (Day 24-30): Operational Readiness

- Create runbooks for rate-limit storms, websocket drops, auth expiry.

- Create release checklist and canary validation script.

- Reconcile docs/ with codebase and mark deprecated references.

- Define go/no-go criteria for long-duration paper-trading campaign.

5. Detailed Workstreams and File-Level Tasks

A) API Lifecycle and Runtime

- src/api/main.py: migrate to lifespan handlers; preserve startup order and dependency wiring.

- src/api/services/background_tasks.py: isolate task errors, add jitter to loops, expose task health.

Acceptance:

- Clean startup/shutdown in < 5 seconds without unhandled exceptions.

B) Data Pipeline and WebSocket

- src/adapters/angel/websocket_client.py: reconnect state, idempotent resubscribe, normalized token payloads.

- src/bridge/data_bridge.py: price/timestamp normalization, queue utilization alarms, subscriber exception isolation.

- src/bridge/websocket_broadcaster.py: output contract validation for UI consumers.

Acceptance:

- >= 30-minute uninterrupted tick stream in market hours with <= 0.5% dropped ticks.

C) Historical Data Reliability

- src/adapters/angel/data_client.py: adaptive backoff, cooldown windows, interval-aware chunking, structured error taxonomy.

- scripts/test_angel_data.py: add assertions and machine-readable summary for CI/manual checks.

Acceptance:

- 10 repeated historical pulls across intervals with >= 98% success.

D) Execution and Risk Gatekeeping

- src/api/routes/orders.py: enforce validation profile (market/session/risk) with explicit toggles.

- src/api/schemas/orders.py: tighten schema constraints and semantics.

- src/risk/position_sizer.py + src/risk/market_session.py + src/risk/circuit_breaker_manager.py: unify policy checks.

Acceptance:

- All rejected orders return deterministic code + reason.

E) Strategy Correctness and Parity

- src/strategies/base_strategy.py: verify position transitions and PnL state under flip/partial-fill scenarios.

- src/backtesting/engine.py: align fill assumptions with paper path (slippage/fees/lot behavior).

Acceptance:

- Strategy parity tests pass across replay and backtest sample datasets.

F) Documentation and Traceability

- docs/SYSTEM_ARCHITECTURE.md: update route contracts and current module paths.

- docs/IMPLEMENTATION_ROADMAP.md: move stale references to archived section.

- docs/ANGLE integration docs: correct websocket exchangeType usage and AB1004 guidance.

Acceptance:

- Automated docs path checker reports <= 5% missing references.

6. KPI Dashboard (Track Daily)

- Broker auth refresh success rate.

- WebSocket reconnect count per hour.

- Tick ingest rate, drop rate, queue utilization.

- Historical request success rate by interval.

- API p95 latency by endpoint.

- Order acceptance/rejection split by reason.

7. Validation Plan

Daily:

- Run: scripts/test_angel_api.py

- Run: scripts/test_angel_data.py

- Compile check: python -m compileall src

- Smoke API routes with authenticated test client.

Weekly:

- 60-minute paper session with live feed and strategy dry-run.

- Replay test suite on recent intraday sample.

- Docs consistency scan (docs->repo path validation).

8. Risk Register

R1: Broker rate-limit spikes (AB1004).

Mitigation: adaptive cooldown + pacing + fallback chunk strategy.

R2: WebSocket callback/signature drift in SDK updates.

Mitigation: pinned SDK version + adapter contract tests.

R3: Stale docs causing incorrect operational actions.

Mitigation: docs verification gate in release checklist.

R4: Hidden runtime errors during shutdown/startup.

Mitigation: lifespan migration + startup dependency checks.

9. Go/No-Go Criteria for Extended Paper Campaign

Go when all true:

- 5 consecutive market days without critical service interruption.

- Historical + websocket checks pass each day.

- No unresolved P0 defects in execution/risk pipeline.

- Observability metrics complete and trend-stable.

10. Deliverables

- Hardened runtime and adapters.

- Updated docs set with stale references removed/archived.

- KPI dashboard specification and runbook pack.

- Final readiness report with metrics and evidence logs.